## Slide 1
QA Testing Report
What we tested, what we found, and how to fix it

## Slide 2
Agenda
1
Project overview
2
Database testing: scope & approach
3
API testing: scenarios & results
4
Functional/UI testing: approach
5
Cart & checkout flow issues
6
Login & validation issues
7
Session & user-isolation issues
8
Search & filter issues
9
Checkout data & order issues
10
Conclusion & recommendations

## Slide 3
Project Overview
172
Total test cases
3
Systems tested
67
Confirmed passing
14
Issues found
3 systems tested: database, API, and website UI/functionality.
Goal: confirm data integrity, correct API responses, and a smooth user journey.
Manual testing throughout, with full documentation for every case.
Focus: not just "what failed", but why — and what fix is needed.

## Slide 4
Database Testing — Scope & Approach
88 test cases designed against the Northwind database (SQL Server), covering 20 tables.
Status: all 88 cases are designed and documented, but not yet executed — no actual results recorded yet.
Row Count Checks
Confirm each table has the expected number of records.
NULL Checks
Confirm key fields (e.g. IDs) are never empty.
Uniqueness
No duplicate primary/composite keys.
Referential Integrity
Foreign keys always point to a valid row.

## Slide 5
Database Testing — Sample Designed Checks
These queries are written and ready — pending execution against the live database.
ID | Check | Table | Expected Outcome | Priority
DB-TC-001/002 | Connection & all 20 tables exist | All tables | Connects successfully; all expected tables found | High
DB-TC-036 | Referential integrity check | order_details → products | 0 orphan rows (no broken foreign keys) | High
DB-TC-048 | Shipping date logic | orders | shipped_date is never earlier than order_date | Medium
DB-TC-012 | Composite key uniqueness | employee_privileges | No duplicate (employee_id, privilege_id) pairs | High
Next step: run all 88 designed queries against the live database and record actual results — starting with the 40 High-priority cases (foreign key checks especially).

## Slide 6
API Testing — Scenarios & Results
14 test cases against the automationexercise.com REST API — covering Products, Authentication, User Management, and Brands.
14/14
100% Pass
Scenario | Method | Result
Unsupported method (POST to a GET-only endpoint) | POST | 405 — Method not supported ✓
Missing required parameter (search_product) | POST | 400 — Bad request ✓
Login with invalid credentials | POST | 404 — User not found ✓
Create new account with valid data | POST | 201 — User created ✓
All edge cases (bad input, wrong method, wrong credentials) were handled correctly — a strong sign of backend stability.

## Slide 7
Functional / UI Testing — Approach
70 test cases covering the real user journey: cart, login, search, filters, and checkout — all tested manually.
53
Passed
14
Issues
70
Total
Cart & Checkout
3 issues
Login
6 issues
Sessions & Isolation
3 issues
Search & Filters
2 issues
Checkout Data & Orders
3 issues
Group counts reflect individual failing test cases; a few share the same root cause, giving 14 distinct issues overall.
The next slides walk through each issue: what we tested, what we found, and the recommended fix.

## Slide 8
Cart & Checkout Issues
TC_011
No remove option shown for an empty cart
Tested: Opened the cart with no items and looked for a remove (X) button.
Found → Fix: No button or message appears. Should show an "Your cart is empty" message with a link to shop.
TC_015
Quantity can't go below 1 — but no feedback shown
Tested: Pressed "-" repeatedly on a cart item already at quantity 1.
Found → Fix: Button isn't disabled and no message appears. Should disable "-" at 1, or prompt to remove the item.
TC_017
Checkout while signed out doesn't return user to cart
Tested: Tried to check out while logged out.
Found → Fix: User is sent to sign-in but not returned to checkout after logging in — flow should resume automatically.

## Slide 9
Login Validation Issues
TC_055-057
Misleading errors for empty login fields
Tested: Tried logging in with empty username, empty password, and both empty.
Found: Shows "Invalid Username/Password" instead of a required-field message — implies wrong data when none was entered.
Fix: Add specific messages, e.g. "Username is required" / "Password is required."
TC_058-059
Username & password aren't case-sensitive
Tested: Logged in with correct credentials but different letter casing.
Found: System auto-converts the case and logs in anyway — a security gap, especially for the password.
Fix: Enforce strict case-sensitivity for passwords; define a clear policy for usernames.

## Slide 10
Input Handling & Session Issues
TC_065
Login fails due to extra spaces in input
Tested: Entered correct username/password with leading and trailing spaces.
Found: Login rejected as "invalid" even though the core data was correct.
Fix: Trim whitespace from input fields before submitting to the server.
TC_064
Session isn't shared across browser tabs
Tested: Logged in on one tab, then opened the site in a new tab.
Found: New tab required logging in again — session isn't shared.
Fix: Share session state via cookies or localStorage across tabs on the same domain.

## Slide 11
User Data Isolation Issues
TC_068
One user's cart appears for another user
Tested: Added an item as User A, logged out, then logged in as User B.
Found: User B's cart showed the item User A added — a real security/privacy risk, not just a bug.
Fix: Tie cart data to the User ID; clear local cart data fully on logout.
TC_043
Favorites list is cleared after logout
Tested: Added a favorite item, logged out, then logged back into the same account.
Found: Favorites list came back empty — data isn't persisted beyond the session.
Fix: Store favorites in the database linked to the User ID, not just the session.

## Slide 12
Search & Filter Issues
TC_031
Filter resets after a page refresh
Tested: Applied a brand filter (Apple), then refreshed the page.
Found: Filter was cleared and all products reappeared — the choice isn't saved anywhere.
Fix: Persist filter state via URL query parameters or local storage.
TC_035
A valid search term doesn't return expected results
Tested: Searched a known, existing keyword ("iPhone").
Found: Results didn't match what was expected, weakening user trust in search.
Fix: Review the matching logic — full vs partial match, multi-word product names.

## Slide 13
Checkout Data & Order Issues
TC_074
Invalid email format is accepted
Tested: Entered an invalid email ("abc123") at checkout and submitted.
Found → Fix: Accepted with no error. Add email format validation (@ + domain) before submit.
TC_078
No character limit on text fields
Tested: Entered a 200+ character name in the checkout form.
Found → Fix: Accepted with no limit or warning. Add a reasonable max-length validation.
TC_080
Order gets duplicated on page refresh
Tested: Completed an order, then refreshed the confirmation page.
Found → Fix: Order was duplicated — risk of double-charging. Use an Idempotency Key or Post-Redirect-Get pattern.

## Slide 14
Summary
Note: 4 originally-logged cases (TC_071, TC_072, TC_006, TC_007) were removed after review — 2 were documentation mix-ups, and 2 did not reflect the actual site behavior on re-check.
Final Results
Database: 88 cases designed, 0 executed yet — execution is the next step.
API: 14/14 passed (100%) — backend handled all edge cases correctly.
Functional/UI: 70 total cases — 53 passed, 17 failing cases representing 14 distinct issues.

## Slide 15
Conclusion & Recommendations
Execute the database test suite
Prioritize the 40 High-priority cases, especially foreign key checks.
Fix security & isolation issues first
Cart isolation and order duplication are real risks, not minor bugs.
Standardize validation messages
Login and checkout forms need clear, specific error messages.
Review documentation accuracy
A couple of cases were mis-labeled — worth a quick audit pass.
Overall the site is in good shape — but these are real fixes worth prioritizing before launch.

## Slide 16
Thank You